# תוכנית עבודה מסודרת — V7 Model Development

Project: AntivirusAI V7 — Hybrid Malware Detection Model Goal: Build a malware detection model with significantly fewer false positives than V6, capable of detecting zero-day threats

## Environment Overview

This project uses two separate machines for safety and methodology:

### Main PC (Omri's Development Machine)

Path: C:\Users\omri9\Desktop\School\Final Project

Used for:

- All training and model development

- Collecting Modern Benign files (safe — only legitimate software)

- Building and testing the V7 model

- Running the dashboard and engine

Will NEVER touch real malware files.

### Virtual Machine (Isolated VM)

Path: C:\Users\me\Desktop\school\Final Project

Used for:

- Downloading malware samples from MalwareBazaar

- Extracting features from malware samples

- Producing malware feature files (transferred back to main PC)

Reason for separation: Real malware should never run or sit on the development machine. The VM is isolated, with no network access to the host, and is reset/snapshotted before and after each session.

## V6 Failure Analysis — Why We're Rebuilding

V6 failed because of three critical flaws discovered post-deployment:

- Temporal Drift / Shortcut Learning The model was trained on benign files from 2008–2018 (EMBER) but malware from 2024–2026 (MalwareBazaar). It learned to associate "modern compilation date" with malware, causing 90%+ false positives on legitimate Windows 11, Office, and Hyper-V files.

- LIEF Version Mismatch EMBER's precomputed features were extracted with LIEF 0.9.0 in 2018, but our local engine runs LIEF 0.17.5. This causes feature vector shifts at inference time — the model receives "noisy" data it wasn't trained on.

- No Real Test Set The "test set" used was actually the validation set used for early stopping. Reported accuracy of 96% was meaningless because the model was directly optimized against it.

## V7 Architecture — Hybrid Detection

V7 will combine two complementary models:

### Layer 1: Supervised Classifier (LightGBM)

- Trained on labeled malware vs benign data

- Excellent at detecting known malware families

- Produces probability scores 0–1

- ~600K training samples target

### Layer 2: Anomaly Detector (Isolation Forest)

- Trained ONLY on benign samples

- Learns the "normal distribution" of legitimate software

- Anything outside that distribution = potential zero-day

- No malware knowledge required

### Combined Decision Logic

- Both agree "clean" → SAFE

- Both agree "malicious" → MALWARE (high confidence)

- Supervised says malicious + Anomaly says normal → MALWARE_KNOWN_FAMILY

- Supervised says clean + Anomaly flags as anomalous → POTENTIAL_ZERO_DAY ⭐

- Mixed signals → SUSPICIOUS

## Dataset Composition Target

| Source | Type | Period | Target Count | Machine |
| --- | --- | --- | --- | --- |
| EMBER 2018 | benign | 2008–2018 | 250,000 | Main PC |
| EMBER 2018 | malware | 2018 | 250,000 | Main PC |
| Modern Benign (collected) | benign | 2022–2026 | 50,000 | Main PC |
| MalwareBazaar | malware | 2022–2026 | 50,000 | VM |
| TOTAL | mixed | 2008–2026 | 600,000 | combined |

Test set will be held out and never touched until final evaluation:

- 10,000 modern benign (from main PC collection)

- 10,000 modern malware (from VM collection)

- 30,000 EMBER samples (random split)

- Test set imbalanced ratio: 1:50 (simulating real-world: most files are benign)

## Required Software Versions (CRITICAL)

These versions MUST match on BOTH machines:

Python:    3.10 or 3.11 (NOT 3.13)

lief:      0.17.6

ember-pe:  latest

lightgbm:  4.5.0

numpy:     1.26.0

scikit-learn: 1.5.0

tqdm:      latest

A mismatch in LIEF between feature extraction and inference is what killed V6. We will not repeat this mistake.

## Project Folder Structure

### On Main PC (C:\Users\omri9\Desktop\School\Final Project)

Final Project\

├── data\

│   └── datasets\                    ← existing EMBER features

├── modern_benign_collected\         ← NEW: clean files from main PC

│   ├── manifest.json

│   └── features\

│       └── modern_benign_features.json

├── models\

│   └── v7\

│       ├── v7_run_01\

│       │   ├── model.txt

│       │   ├── isolation_forest.pkl

│       │   ├── config.yaml

│       │   ├── metrics.json

│       │   ├── confusion_matrix.npy

│       │   ├── shap_analysis.png

│       │   └── training.log

│       └── v7_run_02\ (if iterations needed)

├── src\

│   ├── core\

│   │   └── engine.py               ← will be updated for V7

│   └── training\

│       └── v7\

│           ├── 01_scan_pc.py

│           ├── 02_extract_benign_features.py

│           ├── 03_validate_benign.py

│           ├── 04_merge_datasets.py

│           ├── 05_remove_temporal_features.py

│           ├── 06_train_supervised.py

│           ├── 07_train_anomaly.py

│           ├── 08_evaluate_hybrid.py

│           ├── 09_calibrate_thresholds.py

│           ├── 10_sanity_check.py

│           └── 11_export_for_engine.py

### On VM (C:\Users\me\Desktop\school\Final Project)

Final Project\

├── malware_samples\                ← downloaded malware (DANGEROUS)

│   └── raw\

├── malware_features\                ← extracted features (SAFE to transfer)

│   └── modern_malware_features.json

└── src\

└── vm\

├── 01_download_malware.py   ← downloads from MalwareBazaar

├── 02_extract_malware_features.py

└── 03_validate_malware.py

## Work Plan — Phase by Phase

### Phase 1: Environment Setup (Both Machines)

Duration: 1 day Goal: Both machines have identical Python environment

Tasks:

- Install Python 3.11 on both machines

- Install identical package versions via pip

- Verify LIEF version is exactly 0.17.6

- Set up folder structures

- Create requirements.txt (locked versions)

### Phase 2: Collect Modern Benign Files (Main PC)

Duration: 3-5 days Goal: Build manifest of 30,000+ unique modern PE files

Tasks:

- Install many diverse software packages (Chocolatey/manual)

- Run scan script across the entire PC

- Verify diversity of sources (Microsoft, Chromium, Electron, Adobe, Go, Rust, etc.)

- Validate manifest has 25K-50K unique files

Diversity requirements:

- Maximum 25% from Microsoft directly (System32, Office)

- At least 15% from Chromium-based apps (Chrome, Edge, Brave)

- At least 15% from Electron apps (VS Code, Discord, WhatsApp, Slack)

- At least 10% from cross-compiler sources (Go, Rust, Python, Node)

- At least 10% from gaming/creative (Steam, Unity, Adobe)

### Phase 3: Extract Modern Benign Features (Main PC)

Duration: 1 day (mostly automated overnight) Goal: Convert 30K+ files into EMBER v2 feature vectors

Tasks:

- Run feature extraction with LIEF 0.17.6

- Support resume on failure

- Validate output (no NaN, no Inf, correct dimensions)

- Final file: 300-700 MB JSON

### Phase 4: Download Modern Malware (VM)

Duration: 2-3 days Goal: Download 50,000+ malware samples from MalwareBazaar

Tasks:

- Use MalwareBazaar API to query recent samples (2022-2026)

- Filter by file type (PE: exe, dll, sys)

- Download with rate limiting (be respectful)

- Verify SHA-256 of each download

- Track metadata (signature, file_type, first_seen, family)

VM safety measures:

- VM has no network bridge to host

- All downloaded files stay in malware_samples\raw\

- Only feature files (JSON) will be transferred back to main PC

### Phase 5: Extract Modern Malware Features (VM)

Duration: 1 day (overnight) Goal: Convert 50K malware files into EMBER v2 feature vectors

Tasks:

- Same LIEF 0.17.6 as on main PC (critical!)

- Same EMBER v2 extractor

- Validate output

- Transfer ONLY the features JSON back to main PC via shared folder or USB

### Phase 6: Merge & Split Dataset (Main PC)

Duration: 1 day Goal: Build clean train/validation/test splits

Tasks:

- Load EMBER train_features_*.jsonl (already exist)

- Load modern_benign_features.json

- Load modern_malware_features.json (from VM)

- Build splits in proper order: test FIRST, then validation, then train

- Apply balancing ONLY on the train set

- Save as parquet for fast loading

### Phase 7: Remove Temporal Features (Main PC)

Duration: 0.5 day Goal: Block the model from "cheating" via timestamps

Tasks:

- Identify exact indices of temporal features in EMBER vector

- Zero them out in train/val/test

- Document which features were removed

Features being removed:

- header.coff.timestamp

- major/minor linker version

- major/minor image version

- major/minor OS version

- major/minor subsystem version

### Phase 8: Train Supervised Model (Main PC)

Duration: 1-2 days Goal: Train LightGBM with proper methodology

Tasks:

- Set random seed = 42 everywhere

- Use Optuna for hyperparameter tuning (30-50 trials)

- Time-based cross validation (5 folds, sorted by year)

- Save: model.txt, training.log, feature_importance.png

### Phase 9: Train Anomaly Detector (Main PC)

Duration: 0.5 day Goal: Train Isolation Forest on benign samples only

Tasks:

- Use only benign samples from train set

- 200 trees, contamination=0.001

- Save: isolation_forest.pkl

- Validate it correctly flags known malware as anomalies

### Phase 10: Evaluate Hybrid Model (Main PC)

Duration: 1 day Goal: Measure real-world performance

Tasks:

- Run both models on imbalanced test set (1:50)

- Compute precision, recall, F1, FPR, FNR

- Generate ROC curve and PR curve

- Save confusion matrix

- SHAP analysis on false positives

- Compare V6 vs V7 side-by-side

### Phase 11: Calibrate Thresholds (Main PC)

Duration: 0.5 day Goal: Set thresholds scientifically (not by gut feeling)

Tasks:

- Target FPR < 0.1% (false positive rate)

- Find threshold via precision-recall curve

- Define MALWARE / SUSPICIOUS / SAFE thresholds

- Define hybrid decision logic

### Phase 12: Sanity Check (Main PC)

Duration: 0.5 day Goal: Verify V7 doesn't have V6's catastrophic FP problem

Tasks:

- Scan C:\Windows\System32 with V7 → expect 0 detections

- Scan Program Files\Hyper-V → expect 0 detections

- Scan Program Files\Git → expect 0 detections

- Scan WhatsApp/Discord/VS Code → expect 0 detections

- Test on 100 known malware (held-out) → expect >90% detection

### Phase 13: Zero-Day Detection Validation (Main PC)

Duration: 1 day Goal: Prove that the hybrid approach actually helps with zero-day

Tasks:

- Take 500 malware samples published AFTER training cutoff

- Run supervised-only → measure detection rate

- Run hybrid (supervised + anomaly) → measure detection rate

- Document improvement (this is the academic "wow" moment)

### Phase 14: Integration with Engine (Main PC)

Duration: 1 day Goal: Make engine.py use V7 instead of V6

Tasks:

- Update model loading code

- Add Isolation Forest loading

- Implement hybrid decision logic

- Update dashboard to show "Detection Source" (supervised / anomaly / both)

- Add "Potential Zero-Day" category in dashboard

### Phase 15: Documentation & Defense Prep

Duration: 1 week Goal: Be able to defend every choice made

Tasks:

- Write methodology document

- Update process documentation

- Prepare academic presentation

- Document V6 → V7 improvements with numbers

## Time Estimate

| Phase | Duration | Person |
| --- | --- | --- |
| 1. Environment Setup | 1 day | Both |
| 2. Collect Modern Benign | 3-5 days | Friend (Main PC) |
| 3. Extract Benign Features | 1 day | Friend (Main PC) |
| 4. Download Malware | 2-3 days | Omri (VM) |
| 5. Extract Malware Features | 1 day | Omri (VM) |
| 6. Merge Dataset | 1 day | Omri (Main PC) |
| 7. Remove Temporal | 0.5 day | Omri (Main PC) |
| 8. Train Supervised | 1-2 days | Omri (Main PC) |
| 9. Train Anomaly | 0.5 day | Omri (Main PC) |
| 10. Evaluate | 1 day | Omri (Main PC) |
| 11. Calibrate | 0.5 day | Omri (Main PC) |
| 12. Sanity Check | 0.5 day | Omri (Main PC) |
| 13. Zero-Day Validation | 1 day | Omri (Main PC) |
| 14. Engine Integration | 1 day | Omri (Main PC) |
| 15. Documentation | 1 week | Both |
| TOTAL | 3-4 weeks | parallel |

Phases 2-3 (friend) and 4-5 (Omri on VM) run in parallel. After both finish, Omri does Phases 6 onward on the main PC.

## Success Criteria

V7 will be considered successful if:

- ✅ FPR on Windows 11 system files < 0.1% (V6 had ~90%)

- ✅ Detection rate on 2022-2026 malware > 85%

- ✅ Hybrid model detects ≥15% more zero-day samples than supervised alone

- ✅ Full reproducibility — same seed gives same model

- ✅ Complete confusion matrix, ROC, PR curves saved

- ✅ All design choices documented and defensible

## Files to Save Carefully

These are critical artifacts that must NOT be lost:

On Main PC:

- modern_benign_collected/features/modern_benign_features.json

- data/datasets/train_features_*.jsonl (existing)

- models/v7/v7_run_XX/model.txt

- models/v7/v7_run_XX/isolation_forest.pkl

- models/v7/v7_run_XX/config.yaml

- src/training/v7/*.py (all scripts)

On VM:

- malware_features/modern_malware_features.json (this gets transferred to main PC)

DO NOT TRANSFER from VM to Main PC:

- Any files in malware_samples/ — these are real malware

## Communication Protocol

- Daily: brief WhatsApp update on progress

- End of each phase: share results / outputs in shared Google Drive folder

- Blockers: call immediately, don't wait

- Code changes: commit to a private GitHub repo with descriptive messages

End of work plan. Save this document.

When you're ready, tell me which script you want me to write first, and I'll provide it with full details and explanations. I recommend starting with Phase 1: Environment Setup.